# EM950 Sensor Firmware Deployment Plan

| Product Name / Model: | EM950.XXXXX |
| --- | --- |
| Version: | Application v1.04, Boot v1.00 |
| Date: | September 21, 2023 |
| Project No.: | RES0800 |
| Part No. / Board No.: | Firmware: 9074979, Programmed Part: 9074900, Ckt Bd: 9065600 |
| Technical Lead: | Fabian Kratz (OTT) |

Purpose:

The purpose of this document is to identify each physical location that shall receive the firmware update and who is specifically responsible for the deployment and verification.

| Deployment Plan Owner: | Fabian Kratz (OTT) |
| --- | --- |

| Organization | Functional Role | Name |
| --- | --- | --- |
| Service | Service Manager | Tom Grubb |
| Business Unit | Product Manager | Ott: Christel Valentine |
| PCBA | Production Engineer | Canh Tran |
| Purchasing | Purchasing Agent | Rhonda Adler |

| Function | Endpoint | Input | Where Input Goes |
| --- | --- | --- | --- |
| Hach Service | Bench | PVM Utility FH950 Sensor Test Application | Primary: Tom Grubb |
| Business Unit | Hach Website | PVM Utility | Flow and Sampling BU – deployed to www.Hach.com & www.HachFlow.com |
|  | Ott Website | PVM Utility | Christel Valentine will coordinate deployment to Ott website |
|  | Ott Marketing Manager | PVM Utility | Christel Valentine will deliver to Helmut Hohenstein +498315617-230 |
|  | Ott Quality Manager | PVM Utility | Christel Valentine will deliver to Helmut Geiger +498315617-340 |
|  | Sensor Calibration | FH950 Sensor Test Application | Chris Tometich to coordinate firmware and documentation updates to the 2x Service transfer standards and the 2x Operation transfer standards. |
| Operations | Functional Test – Assembly | PVM_SENSOR_0_132_P01_AC_VX_XX.bin | Leah Martinez |
| PCBA | Replication | PVM_SENSOR_0_132_P01_COMBINED_VX_XX.bin | Canh Tran will coordinate 1st articles with: Arrow Electronics 303-600-1217 mhallberg@arrow.com |